MVDM Component

----------------

Performance/Size work:

PS Investigate size reduction for NTVDM - 4 weeks, sudeepb

Investigate the working set and other issues for NTVDM. This includes

looking at VDM creation time which is considerably high. Needs to

look at what all DLL's are getting attached and checking if those

can be delayed.

P  Per VDM IOPM - 3 wks, Daveh

Maintain multiple IOPMs so that drivers can allow vdms

to directly access certain devices under certain conditions.

i.e. lpt for 123 3.1 (123 printing is very slow).

This will be operational based on a registry switch.

P  Small file IO performance - 3wks, Sudeepb

Small file IO is considerbly slow for DOS apps. Costly ring

transition from v86 mode is one overhead. Another known

overhead is that NT (FAT) is 60% slower than WIN3.1 for small

IO. Improving NT file system/ cache manager will reduce

this 60% for both DOS/WOW. On top of this by using oplock

mechanism DOS apps can be improved further by reducing number of

ring transitions. VDM team intends to the oplock part.

PS Disable Interrupt Flag Simulation - 3wks, Daveh

Run VDMs with IOPL=3 in v86 mode. This will stop trapping

cli/sti instruction for dos apps. Our prototypes show an

improvement of 5-35% on a varity of applications. This will

be operational based on a registry switch.

P  Investigate germen keyboard slowness for DOS apps - 2 wks, Williamh

WM_CHAR message has enough information for keyboard VDD

to avoid some costly table traslations in 16bit land for the keys

pressed. This will improve internatianlized versions keyboard

response. Currently for German version, NTVDM's keyboard response

is twice as slow when key remains pressed.

P  Faster prot mode emulation - 3 wks, Neilsa

Shorten instruction emulation paths, eliminate unneccesary

instructions. Similar work done in 1.0 for v86mode resulted

in 20% performance gain on average.

P  H/W interrupt simulation - 3 wks, Jonle

Currently NTVDM's interrupt simulation is not very accurate. We

would like to be like OS/2 and WIN3.1 where it can be guranteed

that interrupt will be simulated at any given time. This will

result in more smooth interrupt dispatching rather than burst

mode, which quite often blows the apps stack. This will be done

by posting an APC to the main thread.

P  Virtual timer interrupt - 3 wks, Jonle

NTVDM is unable to provide the standard timer interrupt rate to

the app. This confuses a lot of DOS games which crankup the timer

to a very high rate. These apps generally have very timing

sensitive code and ends up looping forever. We plan to use

profile interrupt to get faster rates. Similar approach is

being used in OS/2.

P  Virtual sound - 1 wk, Williamh

Lots of DOS apps using pc speaker run very slow. These apps access

the speaker ports directly. Because current performance is pretty bad

(compare to OS/2 and Wim3.1) we certainly need to address it. We plan

to move part of the speaker VDD code in ring0. Then from ring0 we call

the same interfaces as today, but it will save two ring transitions.

We have done similar improvement for printer status port.

P  Screen update for VDMs - 2 wks, Williamh

Video updates in windowed mode for DOS apps are considerably

slow. Video updates happen currently on the timer tick every

55ms. We plan to make this time interval dynamic based on

the vedio activity. Video activity will be coupled to

video updates. If we are constantly doing video updates we will

reduce this time interval. Similarly we will add keyboard

activity to adjust this time interval.

P  VDM response while virtual floppy in operation - 1 wk, Williamh

When a dos  app is doing direct floppy operations, overall response

of the vdm is very slow i.e. mouse in fastback is unusable etc. This

will be improved by moving floppy operations on a  seperate thread.

This thread will be created/terminated dynamically. There is a related

work item here for WOW direct floppy access which is very slow.

PS Mips performance - 2wks, Sudeepb/Daveh

For non-X86 platforms, emulator can be tuned or enhanced to improve

the performance. DOSX is one area where interrupt reflection related

improvements can be achieved. We also need to look at overall emulator

for performace.

Functionality work:

------------------

Pentium v86 mode support - 4 weeks, Daveh

Write code to use the new V86 mode extension of the P5. DOS apps

will get better performance as P5 virtualizes the interrupt flag

itself. As a result senstive instructions like cli/sti/pushf/popf

dont trap. It also directly reflects software interrupts without

trapping. Similar results as mentioned in performance work item

"Disable Interrupt Flag Simulation" should be exepected from this.

DOS/WOW apps from a path with long names - 2 wks, Sudeepb

Currently we cannot run a DOS/WOW app from a path which

has a long path component. Will need to change VDM specific code

in kernel32.dll to scan through command line,current directories,

environment variables to substitute short names.

Help to MSKK and others - 3 wks, Williamh.

Time to time help to MSKK and outside vendors on VDM related

issues.

Current directory cleanup - 1 wk, Williamh

This is mostly cleanup work item. We should'nt be using

environment variables for storing current directory information for

the VDM. Kernel32 wants to remove this from environment.

Remove 128 command line limitation - 1 wk, Sudeepb

Exp: Borland reported problems with our 128 limit on command

line for execing DOS binaries. In real DOS, by specifying

executable name seperately one can have more than 128 characters.

FindFirst/FindNext problems - 1 wk, Jonle

DOS apps dont explicilty close find handles. As a result

in some cases we keep a handle open to the directory. To do an

intelligent job we need to cache additional searches to figure

out when to close the handle.

Support symbol load for v86 mode debugging - 2 wks, Neilsa

Currently we dont have symbol support for 16bit code debugging

running in v86 mode. This support will improve our debugging

quite a bit. The required functionality is missing from WINDBG

to support this.

Unimplemented CDROM functions in the VDD - 1 wk, Neilsa

Around 6 CDROM extensions are not implemented in our

VDD. Base driver is putting support for these functions and

we need to do the same in the VDD.

Adlib and soundblaster VDDs - 1 wk, Neilsa

NOTE: dependent on per VDM IOPM work.  These VDDs developed

by multimedia group are usable and provide new functionality to

NTVDM. We need to integrate them in our build and get them

tested.

BUGS

------

Bug Fixing (backlog + incoming bugs) - 22 weeks, Everyone

There are currently 19 active and 71 postponed bugs in VDM component

i.e. total 90 bugs requiring 18 weeks for this backlog (Assuming

1 bug fix per day). Additionally giving 4 weeks ( around 1 week per

developer) for incoming bugs.