Microsoft Windows NT

Remote Access Service

System Test Plan

Microsoft Corporation

RAS20-06-01 02

Group:	Windows NT System Test

Sub-Group(s):	Networking\Stress

Date:	10/05/92

Author(s):	Sanjeev Katariya

Software Version:	2.0

- History:

- Revision	Date	Author	E-MailAlias	Comment

- 01	October 16, 1992	Sanjeev Katariya	SanjeevK	First rough draft

- 02	October 20, 1992	Sanjeev Katariya	SanjeevK	Second rough draft

- System Test Plan

- Table of Contents

- SECTION	PAGE

- 1.	Test Plan Identifier . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.	Introduction . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.1	Objectives . . . . . . . . . . . . . . . . . . . .. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.2	Background . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.3	Scope . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.4	Strategy . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 2.5	References . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	7

- 3.	Test Items . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 	8

- 3.1	Program Modules . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	8

- 3.2 	Job Control Procedures . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	8

- 3.3	User Procedures . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	9

- 3.3	Administrator Procedures . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	9

- 4.	Features to be Tested . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	9

- 5. 	Features not to be Tested . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	10

- 6. 	Approach . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	10

- 6.1	General Testing Strategy for RAS 2.0 . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	10

- 6.2	Functional Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	11

- 6.2.1	Requirements Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	11

- 6.2.1.1	Interface Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	11

- 6.2.1.1.1	Client User Interface Testing . . . . . . . . . . . . . . . . . . . . . . .	11

- 6.2.1.1.2	Interoperability - Client User Interface Testing . . . . . . . . . .	11

- 6.2.1.1.3	Administrator User Interface Testing . . . . . . . . . . . . . . . . .	11

- 6.2.1.1.4	Interoperability - Administrator User Interface Testing . . . .	12

- 6.2.1.1.5	General Installation/Removal Testing/Upgrade . . . . . . . . .	12

- 6.2.1.2	Connectivity Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	12

- 6.2.1.2.1	Core Connectivity Testing . . . . . . . . . . . . . . . . . . . . . . . . . 	13

- 6.2.1.2.1.1	File System Testing . . . . . . . . . . . . . . . . . . . . . .	13

- 6.2.1.2.1.2	Interoperability - File System Testing . . . . . . . .	13

- 6.2.1.2.1.3	Print Testing . . . . . . . . . . . . . . . . . . . . . . . . . . .	14

- 6.2.1.2.1.4	Interoperability - Print Testing . . . . . . . . . . . . .	14

- 6.2.1.2.1.5	Application Testing . . . . . . . . . . . . . . . . . . . . . .	14

- 6.2.1.2.1.6	Interoperability - Application Testing . . . . . . . .	15

- 6.2.1.2.1.7	Network Usability Testing . . . . . . . . . . . . . . . . .	15

- 6.2.1.2.1.8	Interoperability - Network Usability Testing . . .	16

- 6.2.1.2.2	RAS 2.0 Connectivity Testing . . . . . . . . . . . . . . . . . . . . . .	16

- 6.2.1.2.2.1	Client RAS Access Testing . . . . . . . . . . . . . . . .	16

- 6.2.1.2.2.2	Interoperability - Client RAS Access Testing . . .	16

- 6.2.2	Regression Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	17

- 6.2.3	Interoperability - Regression Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 	17

- 6.3	Structural Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	17

- 6.3.1	Recovery Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	17

- 6.3.2	Interoperability - Recovery Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	18

- 6.3.3	Performance Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	18

- 6.3.4	Interoperability - Performance Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	19

- 6.3.5	Stress Testing . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	19

- 7.	Item Pass/Fail Criteria . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	19

- 8.	Suspension Criteria and Resumption Requirements . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	20

- 8.1	Suspension Criteria . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	20

- 8.2	Resumption Requirements . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	20

- 9.	Release Criteria . . . . . . . . . . .  . . . . . . . . . . .  . . . . . . . . . . .  . . . . . . . . . . .  . . . . . . . . . .	20

- 10.	Test Deliverables . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	20

- 11.	Testing Tasks . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	20

- 12.	Environmental Needs . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	21

- 12.1	Hardware . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	21

- 12.2	Software . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	21

- 12.3	Tools . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	22

- 13.	Schedule . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	22

- 14.	Risks and Contingencies . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	22

- 15.	Approvals . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	22

- APPENDIX A: Test Lab Utilization Plan . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	24

- APPENDIX B:  Interoperability Lab Plan . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	33

- 1.0   Test Plan Identifier

- RAS20-06-01 02

- 2.0   Introduction

- 2.1  Objectives

- This system test plan for RAS 2.0 supports the following objectives:

- (1)	Details the activities required to prepare for and conduct the system test.

- (2)	Communicates to all responsible parties the tasks which they are to perform and the schedule to

- be followed in performing the tasks

- (3)	Defines the test tools, environment, integrated groups resources required and used to conduct

- the system test

- (4)	Clearly identifies the sources of information used to prepare this document

- 2.2  Background

- On (dates), Microsoft developed a new component for LAN Manager, Remote Access Services 1.0, which was responsible for providing a transparent remote client-to-LAN connectivity via telephone lines. The project further provided for future enhancements to include other connectivity options such as X.25, ISDN, Apple Macintosh and Novell clients and various NetBIOS transport interfaces.

- With the upcoming release of Windows NT, the primary focus of the RAS team was to ship RAS 2.0 on Windows NT. Further, to accommodate the growing needs of heterogeneous networking environments, the team came up with a new architectural model.

- 2.3  Scope

- This document covers a full system test of RAS 2.0 which includes both client and server procedures, as well as generic network connectivity control. In addition to comprehensively testing multiprogram functionality, due emphasis will be placed on functional, structural and interoperability issues.

- 2.4  Strategy

- Testing will be primarily focused on activities which users perform and attempt to simulate the elements of user environments. The product will be tested in a complex heterogeneous software and hardware environment keeping a strong focus on current functionality and interoperability. Further, the product will be subjected to loads greatly exceeding those to be  expected in a user environments and will be expected to perform well within defined limits.

- 2.5  References

- The following documents were used as sources of information for this test plan:

- IEEE Standard for Software Test Documentation Std 829-1983

- Microsoft LAN Manager Dial In Server System Test Strategy document

- Microsoft LAN Manager Remote Access Service v1.1 System Test Strategy

- A Structured approach to System Testing, William Perry Pgs 73 - 91

- Windows NT Product 1 Interoperabiltity Test Strategy

- Windows NT Product 1 Stress Test Strategy Document

- Windows NT Hermes System Test Strategy Document

- Architectural Proposal, LAN Manager Remote Access Services 2.X

- Windows NT Remote Access Service(NT RAS) Functional Requirements

- Asynchronous MAC Functional Specification, LAN Manager Remote Access Services 2.0

- Windows NT Remote Access RAS Authentication Functional Specification

- COMMIO Functional Specification, LAN Manager Remote Access Services 2.0

- NT Remote Access Service, RAS Manager Device DLLs

- RAS 2.0 NetBIOS Gateway Specification

- NT Remote Access Service Win32 RAS Manager

- Windows NT Remote Access RASBATCH Functional Specification

- Windows NT Remote Access RASPHONE Functional Specification

- Remote Access Service SETUP Functional Specification 1.5

- Windows NT Remote Access RASADMIN Functional Specification

- Windows NT Remote Access RAS Server Admin

- RAS Hub Functional Specification, LAN Manager Remote Access Services 2.0

- Windows NT Remote Access RAS Server Supervisor

- Microsoft LAN Manager Remote Access Service Server Functional Specification, Rev.1.25

- Microsoft LAN Manager Remote Access Service Remote Workstation Functional Specification,

- Rev 1.24

- 3.0   Test Items

- 3.1  Program Modules

- RAS 2.0 components

- Type	Name			Member Specification

- Executable code 	RASMAN.EXE

- RASSRV.EXE

- RASPHONE.EXE

- RASADMIN.EXE

- Dynamic Libraries	RASMAN.DLL

- RASADMIN.DLL

- RASCAUTH.DLL

- RASSAUTH.DLL

- RASGTWY.DLL

- RASMSG.DLL

- RASMXS.DLL

- RASFILE.DLL

- RASSER.DLL

- Device Drivers	RASMAC.SYS

- RASHUB.SYS

- Information Files	SERIAL.INI

- PAD.INF

- MODEM.INF

- 3.2  Job Control Procedures

- Control programs responsible for testing RAS 2.0

- Type	System		Name			Member Spec.

- Executable Code	NT/Windows 3.X	MSTest			Users Guide

- DOS			PC Anywhere IV LAN	Users Guide

- DOS			Lotus Notes		Users Guide

- DOS			FoxPro 2.0		Users Guide

- DOS			DBase IV		Users Guide

- Windows 3.X		Excel 4.0		Users Guide

- Windows 3.X		WinWord 2.0B		Users Guide

- Windows 3.X		MS Mail 3.0		Users Guide

- OS/2 			PM Word		Users Guide

- OS/2			Aldus Pagemaker		Users Guide

- DOS/OS/2/NT		PROBFILE.EXE		None

- DOS/OS/2/NT		CCTEST.EXE		None

- DOS/OS/2/NT		BULKCOPY.EXE	None

- NT			NTACL.EXE		None

- DOS/OS/2/NT		MTREE.EXE		None

- DOS/OS/2/NT		LOCKTEST.EXE	None

- DOS/OS/2/NT		GETPIPE.EXE		None

- DOS/OS/2/NT		BASHER.EXE		None

- 3.3  User Procedures

- The on-line procedures specified in the RAS 2.0 Users and Admin Reference manuals. (Assumption: Will be available in the future).

- 3.4  Administrator Procedures

- The on-line procedures specified in the RAS 2.0 Admin Reference manuals.

- (Assumption: Will be available in the future).

- 4.0   Features to be Tested

- The following list describes the features that will be tested:

- Test Design Specification Number	Description

- RAS20-07-01 01		Client User Interface Testing

- RAS20-07-02 01			Interoperability - Client User Interface Testing

- RAS20-07-03 01		Admin User Interface Testing

- RAS20-07-04 01			Interoperability - Admin User Interface Testing

- RAS20-07-05 01			General Installation Testing

- RAS20-07-06 01			Core Connectivity - File System Testing

- RAS20-07-07 01				Interoperability - Core Connectivity File System

- Testing

- RAS20-07-08 01			Core Connectivity - Print Testing

- RAS20-07-09 01				Interoperability - Core Connectivity Print Testing

- RAS20-07-10 01			Core Connectiviy - Application Testing

- RAS20-07-11 01				Interoperability - Core Connectivity Application

- Testing

- RAS20-07-12 01			Core Connectivity - Network Usability Testing

- RAS20-07-13 01				Interoperability - Core Connectivity Network

- Usability Testing

- RAS20-07-14 01			RAS 2.0 Connectivity - Client RAS Access Testing

- RAS20-07-15 01				Interoperability - RAS 2.0 Connectivity Client RAS

- Access Testing

- RAS20-07-16 01			Regression Testing

- RAS20-07-17 01			Interoperability - Regression Testing

- RAS20-07-18 01			Recovery Testing

- RAS20-07-19 01			Interoperability - Recovery Testing

- RAS20-07-20 01			Performance Testing

- RAS20-07-21 01			Interoperability - Performance Testing

- RAS20-07-22 01			Stress Testing

- 5.0   Features not to be Tested

- The set of operational/functional features which will be provided in future releases of the RAS 2.0 product and which will not be tested for in this release are listed as follows:

- (1)	Remote Access Services 2.X software on the following list of workstations:

- (a)	MS-DOS	(b)	Windows	(c)	Slolem	(d)	Apple Macintosh

- (b)	OS/2

- (2)	Remote Access Services 2.X software	on the following list of servers:

- (a)	LAN Manager for OS/2, UNIX and VMS	(b)	NetWare

- (c)	Apple Macintosh Appleshare Servers

- (3)	Remote Access Services 2.X software operational on the following media

- (a)	SNA	(b)	ISDN		(c)	Frame Relay		(d)	Cellular

- (4)	Remote Access Services 2.X software operational on the following transport interfaces

- (a)	IPX Sockets	(b)	TCP/IP Sockets	(c)	AppleTalk	(d)	IBM DLC(802.2)

- (e)	ISO TLI

- (5) 	Remote Access Services 2.X software providing for

- (a)	Cost Accounting		(b)	Data Analysis

- Should the current development plan change to include the first three functional/operation features, it would cause system test to undergo a major re-evaluation of resources and time constraints. This effort would reset the clock for all testing tasks thereafter impacting all dependent schedules .

- 6.0   Approach

- 6.1  General Testing Strategy for RAS 2.0

- The RAS 2.0 software, now providing for remote client-LAN connectivity on Windows NT machines and into heterogeneous Microsoft networking environments, aims at meeting at least the following important requirements:

- (a)	Being 100% backward compatible with 1.X workstations and clients and supporting all RAS 1.X

- features

- (b) 	Providing a connectivity link into the new Windows NT networking platform both as a client and

- server, wherein supporting the Windows NT security model.

- (c) 	Improved performance, both as compared to its prior versions and as a independent software

- product.

- Given the base operational set, the testing strategy broadly falls into the following categories:

- (1)	Functional Testing of RAS 2.0 as a new connectivity mechanism into Windows NT networks

- (2)	Interoperability Testing to establish that the new software product provides for 100% backward

- compatibility, both functionally and as a connectivity mechanism

- (3)	Performance Testing and Analysis in order to at least meet the goals set by the functional

- requirements

- The testing effort will be equally focused on the listed categories.  The following sections will go into greater detail on the major group of features, activities, techniques and tools which will be used to test the designated groups. Given time and resource constraints, it is to be noted that test groups (represented by Test Design Specifications) and test cases (represented by Test Case Specifications) will be assigned priorities in the order in which they will be executed. This priority system must be strictly adhered to for a successful and minimal set pass.

- 6.2  Functional Testing

- The objective of  functional testing for RAS 2.0 is to ensure that the systems functional  requirements and specifications are achieved. For the sake of continuity, interoperability testing has been included within the functional test group thereby exercising RAS 2.0 in its native and downward compatible environments, namely RAS 1.0 and RAS 1.1. It must be stressed here that interoperability testing is vital and that all combinations must be satisfactorily tested. Figures B.1 through B.9 in Appendix B show the various combinations available for interoperability testing.

- 6.2.1  Requirements Testing

- The objective is to verify that RAS 2.0 can perform its functions correctly and that the correctness can be sustained over  continuous period of time.

- 6.2.1.1  Interface Testing

- 6.2.1.1.1  Client User Interface

- In order to test the client interface, the suite will be responsible for gaining and manipulating access to remote networks using the provided command line and visual client interfaces. The visual interfaces will be tested using both keyboard and mouse input. Sequences which best simulate client type activity will be input and controlled manually and automatically by means of Microsoft TEST scripts. Both behavior intending operational success and intentional malice will be accounted for and tested by the scripts. The tests will be run from a defined set of  Windows NT RAS 2.0 clients(Figures A.4, A.7) connecting to one or more Windows NT RAS 2.0 servers(Figure A.1) and making network connections with LAN servers(Figure B.6) with varying levels of domain security in place. A variety of hardware will be used for the clients, servers and connectivity links. The topological setup as shown in Figure A.8 for the remote client and server ends best represents the various hardware and software combinations and will be used as a standard configuration. Manual testing will be conducted at least twice weekly whereas script testing will be conducted as based on the schedule matrix shown below. Anomalous behavior from script and manual testing will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design, refer to test design specification RAS20-07-01 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.1.2  Interoperability - Client User Interface

- Interoperability client user interface testing extends itself to RAS 1.X clients(Figures A.5, A.6, A.7) connecting to RAS 2.0 servers(Figure A.1) and RAS 2.0 clients(Figures A.4, A.7) connecting to RAS 1.X servers(Figures A.2, A.3). All LAN servers as shown in Figure B.6 will participate fully in this test phase. The test scripts will additionally be run on RAS 1.X clients. The test tools available currently run only the Windows clients and thus DOS and OS/2 clients will have to be tested manually. The test design is similar to that in section 6.2.1.1.1 and details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-02 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.1.3  Administrator User Interface

- This suite which is responsible for testing the administrator interface, like the client user interface test will be conducted manually and automatically using the Microsoft TEST tool. The focus of these tests is to best duplicate the administrative functions of existing customer bases, taking into account the defined and ad hoc approaches of experienced and novice administrators. The extent of administration will be only be limited by the domain restrictions and great care will be made to administer one or more Windows NT RAS 2.0 servers(Figure A.1) in one or more domains. Once again, a variety of hardware combinations will be used for the clients(Figures A.4, A.7), servers(Figure A.1) and connectivity links. The topological setup as shown in Figure A.8 for the remote client and server ends best represents the various hardware and software combinations and will be used as a standard topology to exercise the Windows NT security model to its best. Manual testing will be conducted at least XXX times weekly whereas script testing will be conducted every YYY times weekly. Anomalous behavior from script and manual testing will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design, refer to test design specification RAS20-07-03 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.1.4  Interoperability - Administrator User Interface

- The administrative interface is limited to being tested on RAS 2.0 hosts(clients and servers) only. This gives rise to the following categories for testing as derived from figures B.1 and B.2

- (1)	RAS 2.0 hosts ---- RAS 2.0 servers ---- RAS 1.X servers

- (2)	RAS 2.0 hosts ---- RAS 1.X servers ---- RAS 2.0 servers

- (3)	RAS 2.0 hosts ---- RAS 1.X servers ---- RAS 1.X servers

- RAS 2.0 Servers: Figure A.1; RAS 1.X Servers: Figures A.2 and A.3;

- RAS 2.0 Clients: Figures A.4 and A.7

- Thus due to this functionality the interoperability topology is limited to figure B.8 in which RAS 2.0 servers and RAS 1.X servers will be administered. The test design is similar to that as described in section 6.2.1.1.3  and additionally involves RAS 1.X servers. Further details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-01-04 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.1.5  General Installation/Removal

- The installation process of client and server software in Windows NT will occur through the network control panel but will require the RAS 2.0 installation media to be present. Given the nature of this test group, the tests will have to be conducted manually over a variety of hardware platforms, modems, ports, adapters, machines, different flavors of file systems, etc. Further intentionally incorrect installations will be attempted to check for error detection and recovery. Installation Testing in general will be an ongoing process. Initially a defined set which be chosen which will best represent the customer installation base and a best selection of hardware/software diversity. Later on as should more hardware be made available, test cases will be added to the existing test design specification for this group. A minimum set representing the RAS 2.0 clients and servers(Figures A.1, A.4, A.7) will be periodically tested. Given the extent of resource availability and duration of the testing cycle, it is quite possible that at least 125 installations would have been tried out. Anomalous behaviors from manual testing will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design, refer to test design specification RAS20-07-05 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2  Connectivity Testing

- This category's primary focus is to functionally test  RAS 2.0 as a software product which provides the means and mechanisms to connect to a LAN and thereafter provide remote client-LAN connectivity.

- 6.2.1.2.1  Core Connectivity Testing

- It is to be observed here that the intent is to test the transparency and usablity of the LAN the remote client is connected to. All test design procedures must tacitly assume that the tests being conducted using the RAS 2.0 product as a connectivity solution have successfully passed with 0% failure while tested on the LAN. This is essential to conduct an investigation against any anomalous behavior.

- 6.2.1.2.1.1  File System Testing

- Network file operations involve traversing and modifying directory trees, examination and modification of the qualities associated with files like extended attributes and  ACL's, transferring files back and forth of varying sizes and verifying the destination files are the same, conducting record locking manipulations on files,    as the source files. These are normal file activities which the LAN supports and thus are tested for on RAS 2.0 as a transparent connectivity mechanism. File system testing will be carried out on various supported file systems and using various transport protocols in place. The objective however is to test for transparent LAN file manipulation and thus extensive file testing cases will not be conducted. The test set suite has been taken which appropriately represents major file activity over a network. They are as follows:

- Category	Name			Activity

- File System	PROBFILE.EXE	Responsible for random file actions such as opening, closing, reading,

- writing, seeking, deleting, renaming creation, deletion, modification

- etc. of files. For further test tool documentation, please refer to

- RAS20-(TBD)

- CCTEST.EXE	Responsible for creating a local size file, copying it over to the remote

- drive using random size buffers, comparing the two files, copying it

- back and comparing it with the original.

- File I/O 		BULKCOPY.EXE	Responsible for copying large volumes, directories or files and lays

- emphasis on large file I/O activity. For further details on test

- documentation, please refer to RAS20-(TBD)

- File Security	NTACL.EXE	Responsible for creation/comparison/deletion/modification of ACL on

- NTFS volumes. For test tool documentation, please refer to

- RAS20-(TBD).

- MTREE.EXE	Responsible for creating files with various attributes and then verify

- all attributes are preserved across the network which in this case is

- the link connection.

- File Locking	LOCKTEST.EXE	Responsible for random file locking using multiple clients.

- The tests will be run from a defined set of  Windows NT RAS 2.0 clients(Figures A.4, A7) initiating RAS connections to one or more Windows NT RAS 2.0 servers(Figure A.1) and going on to making LAN connections to LAN servers as shown in Figure B.6 using  a variety of hardware. The topological setup as shown in Figure A.8 for the remote client and server ends best represents the various hardware and software combinations and will be used as a standard configuration. File testing will be a fully automated process running through batch scripts and will be conducted at least XXX times a week. Anomalous behavior from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-06 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2.1.2	 Interoperability - File System Testing

- Interoperability file system testing includes the participation of RAS 1.X clients(Figures A.5, A.6, A.7) and RAS 2.0 clients(Figures A.4, A.7) connecting to RAS 1.X servers(Figures A.2, A.3) and RAS 2.0 servers(Figure A.1) and working on LANs supporting all types of  compatible network servers(See figure B.6). The test design and tools are similar to that in section 6.2.1.2.1.1 and details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-07 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2.1.3  Print Testing

- Printer testing involves testing the network commands that control printers and printer queues and the graphical portion which is print manager. MS TEST will be used to test the network print commands and print manager. A test set of data files of varying sizes and types will be spooled across to a remote printer server on the LAN and thereafter the MS TEST scripts will be executed to control/monitor the print queues. The tests will be run from a defined set of  Windows NT RAS 2.0 clients(Figures A.4, A.7) initiating RAS connections to one or more Windows NT RAS 2.0 servers(Figure A.1) and going on to making LAN connections to LAN servers as shown in Figure B.6.  The topological setup as shown in Figure A.8 for the remote client and server ends best represents the various hardware and software combinations and will be used as a parent configuration. Anomalous behavior from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-08 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2.1.4  Interoperability - Print Testing

- This suite involves RAS 1.X clients(Figures A.5. A.6, A.7), RAS 1.X servers(Figures A.2, A.3) and  LAN servers(Figure B.6). The test design and tools are similar to that in section 6.2.1.2.1.3 and details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-09 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2.1.5	 Application Testing

- A variety of applications must be chosen and run to establish RAS 2.0 as a transparent connectivity solution. The application set chosen must well represent the diverse activity generated over a LAN and further must represent and exercise all major connection and connectionless services provided by networks. The following classes of application environments important to this plan are listed as follows:

- (1) Application run on local machine and data manipulation occurring on remote machine

- - GAC1   ( General Application Category 1 )

- (2) Application  run off of remote machine and data manipulation occurring on local machine

- - GAC2    ( General Application Category 2 )

- (3) Application run off of remote machine and data manipulation occurring on remote machine

- - GAC3    ( General Application Category 3 )

- Under GAC1 there are further two loading possibilities:

- (1) Application loaded and operated upon from a local resource	- GAC1-L1

- (2) Application loaded and operated upon from a remote resource	- GAC1-L2

- Further the types of network applications available which will be tested fall into the following types:

- (1)	Named Pipe based Applications		- NAC1 ( Network Application Category 1 )

- (2)	NetBIOS based Applications		- NAC2 ( Network Application Category 2 )

- (3)	Mailslot based Applications		- NAC3 ( Network Application Category 3 )

- (4)	Remote Procedure Call based Applications	- NAC4 ( Network Application Category 4 )

- (The applications set needs to be determined)

- Since the Windows NT system provides for a variety of sub systems(DOS, OS/2, POSIX), it simplifies the task of application testing. The GAC1-L1, GAC2 and GAC3 set will be exercised XXX times a weeks fully automated by using MS TEST and which will involve all file manipulation type activities such as editing, searching, insertion, printing and saving. With the network applications, the client end of the application will be run on the RAS 2.0 clients(Figures A.4, A.7) and LAN clients machines(Figure B.6) whereas the server portions will be run either on the Windows NT RAS 2.0 servers(Figure A.1) or any other LAN servers(Figure B.6). The topological setup shown in Figure A.8 will be used as a parent topology for testing. Anomalous behavior from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-10 01.

- SCHEDULE/RESOURCE MATRIX

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 6.2.1.2.1.6	 Interoperability - Application Testing

- In interoperability application testing, the application base includes both the DOS and OS/2 operating systems. Given the presence of RAS 1.X clients(Figures A.5, A.6, A.7) and RAS 2.0 client(Figures A.4, A.7), of  RAS 1.X servers(Figures A.2, A.3) and RAS 2.0 servers(Figure A.1) and LAN servers(Figure B.6), a minimal yet fully representative set of applications working over all operating systems has been selected. The categories, clients, servers and applications are listed as follows:

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- Further details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-11 01.

- 6.2.1.2.1.7	 Network Usability Testing

- Network command usability is another important feature which must be satisfactorily maintained by the RAS 2.0 product. Network usability is controlled both through the command line and also by one or more graphical pieces. A small subset of important network commands both command line and graphical will be tested with the help of the MS TEST system. As with all test groups, the tests will be run from a defined set of  Windows NT RAS 2.0 clients(Figures A.4, A.7) initiating RAS connections to one or more Windows NT RAS 2.0 servers(Figure A.1) and going on to making LAN connections to LAN servers as shown in Figure B.6 using  a variety of hardware. Anomalous behavior from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-12 01.

- 6.2.1.2.1.8	 Interoperability - Network Usability Testing

- Interoperability network usability testing will occur between RAS 1.X clients(Figures A.5, A.6, A.7) connecting to RAS 2.0 servers(Figure A.1) and RAS 2.0 clients(Figures A.4, A.7) connecting to RAS 1.X servers(Figures A.2, A.3), both client bases accessing LAN servers as shown in Figure B.6. Test scripts in this case will be generated for the command line interface only. The test design is similar to that in section 6.2.1.2.1.7 and details of the test cases, environments and test topologies derived from figures B.8 and B.9 can be found in the test design specification RAS20-07-13 01.

- 6.2.1.2.2  RAS 2.0 Connectivity Testing

- This test group will focus on connectivity issues related directly to the functioning of the RAS 2.0 software product from a client and server perspective.

- 6.2.1.2.2.1  Client RAS Access Testing

- RAS 2.0 clients having to connect to a remote LAN need to go through the stages of connecting over a data link provider followed by various security mechanisms. This test suite will be responsible for testing both stages within an operation system as a whole. The new feature of delayed call backs will be used. Once again, both from the client end both the command line and the visual client user interface will be used and the tests will be automated using the MS TEST tool. Scripts will be generated responsible for exercising one or more input parameters required for connection establishment. This set of  tests is limited to RAS 2.0 hosts and thus will be run from a defined minimum set of  Windows NT RAS 2.0 clients(Figures A.4, A.7) to one or more Windows NT RAS 2.0 servers(Figure A.1)  using  a variety of hardware for a minimum of YYY hours and will be conducted at least XXX times a week. The base test topology is shown in figure A.8 but does not require the presence of LAN servers. The scripts will  contain both valid and invalid input and will additionally exercise the concept of trusted domains. Anomalous behavior from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-14 01.

- 6.2.1.2.2.2	 Interoperability - Client RAS Access Testing

- This will responsible for taking into consideration  RAS 1.X clients(Figures A.5, A.6, A.7) accessing RAS 2.0 servers(Figure A.1) and RAS 2.0 clients(Figures A.4, A.7) accessing RAS 1.X servers(Figures A.2, A.3). In this test group, the server set will be derived from Figure B.6 without the LAN servers being present. Access and user authentication will be repeatedly established from clients(max.63) and will including varying delayed call backs scenarios.  This test suite will essentially follow the design outlined in 6.2.1.2.2.1 and details can be found in the test design specification RAS20-07-15 01.

- 6.2.2	Regression Testing

- This test suite will come into play once system components start undergoing changes and bug fixing and will be executed of previously tested segments. It is expected that changes will be instituted to a set of systems documentation and currently being tested components. Regression testing is expected to be broken up into a 3 phase cycle:

- (1)	Determining whether RAS 2.0 system documentation is current and taking the appropriate

- action

- (2)	Determining whether RAS 2.0 test documentation and test case output and analysis is current

- and taking the appropriate action

- (3)	Retesting a previously tested functionality to ensure that the functionality is still in tact after

- changes have been made and the individual test suite has passed successfully.

- The first two functional categories for RAS 2.0 regression testing will be conducted for at least 2 hours every week.  Further a select set will be chosen from the following categories:

- (1)	General installation: 	On at least 2 different hardware platforms and 3 different Windows NT

- RAS 2.0 clients.

- (2)	RAS 2.0 connectivity:	Connecting to /disconnecting from at least two separate platforms of

- Windows NT RAS 2.0 servers in two separate domains

- (3)	Core connectivity:	A limited set from generic file operations, printing, applications, and

- network usability

- Regression in general will be a fully automated process handled by MS TEST which will be executed in whole as a single script spawning several functional scripts. This suite is bets detailed by its individual test cases. It will be run for at least 16 hours twice every one and a half weeks once the product reaches a certain point where it is functionally stable. For further details on regression testing, refer to RAS20-07-16 01.

- 6.2.3   Interoperability - Regression Testing

- Regression will be extended to include the mixed environment of RAS 1.X clients(Figures A.5, A.6, A.7) and RAS 1.X servers(A.2, A.3) and using the minimum interoperability server set as shown in figure B.7  This test suite will not involve documentation reviews as in section 6.2.2. The regression suite will however include the interoperability test suites involving the three listed categories in section 6.2.2. Test details can be found in the test design specification RAS20-07-17 01

- 6.3	 Structural Testing

- This test suite will be responsible for the testing RAS 2.0 in order to determine that all parts of RAS 2.0 function cohesively in order to provide transparent connectivity within defined boundaries and meeting defined standards of performance.

- 6.3.1  Recovery Testing

- The aim of this test group is to introduce intentional failure points within the RAS 2.0 system and observe the correctional and informational nature of the software product as a whole.

- The RAS 2.0 system can be possibly identified to be in one of the three functional states:

- (1) 	Installation/Removal of software	- General Category 1 (GC1)

- (2) 	Establishing a RAS 2.0 link	- General Category 2 (GC2)

- (3)	Idle/Active over a RAS 2.0 link	- General Category 3 (GC3)

- Given the three operational states we can identify points the components prone to disaster to be listed as follows

- GC1 - 	Failures on local machine due to corrupted installation media, power failures, bad memory

- GC2 - 	Failures on local machine due to power failures, bad memory, bad modem/serial/data link

- devices, power failures on data link devices, burst errors, bad cabling between device and

- machines, RAS 2.0 server failures due to power, bad memory or hard drive, problems with

- logon security due to domain failures

- GC3 - 	In addition to problems as in  GC2, remote LAN server problems attributed to network

- failures as in networking cable, transmission media errors, network storms, power failures

- on the network servers

- The tests by nature are manual and will be performed at least once every two and a half weeks. The total amount of RAS 2.0 clients involved will be 5(Select set from Figures A.4 and A.7) and the number of RAS 2.0 servers will be 3(Select set from Figure A.1). The general topology in use is shown in Figure A.8. Test cases will consist of one or more points of failure. This test suite is primarily characterized by its individual test cases and at best is highly dependent on the ingenuity of the test engineer. Anomalous and inconsistent, behavior or insufficient recovery mechanisms provided under the given test cases resulting from this manual testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-18 01.

- 6.3.2  Interoperability - Recovery Testing

- This test suite follows the same design as in section 6.3.1 and simply extends itself into the mixed environment of RAS 1.X clients(Figures A.5, A.6, A.7) connecting to RAS 2.0 servers(Figure A.1), RAS 2.0 clients(Figures A.4, A.7) connecting to RAS 1.X servers(Figures A.2, A.3) and LAN servers(Figure B.6, B.7). Details on the test suite can be found in the test design specification RAS20-07-19 01.

- 6.3.3  Performance Testing

- Performance testing will be conducted based on a variety of software and hardware settings. There will be three media which will be used, the NULL line, an asynchronous modem and a X.25 line. A set of modems(in pairs) will be chosen in which data compression and an error control protocol is available. Further, to best simulate the data exchange over the media, different types of files of varying sizes and varying nature of data will be transferred over the asynchronous lines. One of the metrics for performance thus established will be the transfer rate and would be measured in bytes per second( size of the file transferred / time taken to transfer the file). Performance is also effected by the variation in the size of data and repetitive nature of data generated. A separate sequence of NetBIOS programs with test data varying in size and repetitive occurrence will be generated and each NetBIOS sequence will be timed. Performance will be measured in an isolated environment with no traffic present on the LAN except for that generated by the tests. The test matrix fields for performance with their possible entries are as follows:

- (1)	Media	:		NULL/Modem/ X.25

- (2)	Type of modem:		Not applicable/Description

- (3)	Modem Error Control:	Present/Not present

- (4)	Modem Compression:	On/Off

- (3)	Software Compression:	On/Off

- (4)	File Type:		.XLS/.DOC/.EXE/.ZIP/.BMP/.WAV/.FON

- (5)	File Size:		1K/16K/512K/2M

- (6)	Data File Compression:	Yes/No

- (7)	File Compression Utility:	COMPRESS.EXE, PKZIP.EXE, PKARC.EXE

- (8)	Speed:		1200/2400/9600/14400/128000

- A standard set of files as described by the field matrix will be provided.  A test tool will need to be developed which will be responsible for copying over each file to the remote LAN server and which will provide the necessary transfer rate measurements. The general topology shown in Figure A.8 will be used as the test topology. The tests will be executed over a variety of hardware and the output of this test suite will simply contain the performance matrix consisting of the fields and the transfer rates for each test case. Further details are available in the test design specification RAS20-07-20 01.

- 6.3.4  Interoperability - Performance Testing

- In this case, performance measurements will be taken using RAS 1.X clients(Figures A.5, A.6, A.7) against RAS 2.0 servers(Figure A.1) and RAS 2.0 clients(Figures A.4, A.7) against RAS 1.X servers(Figures A.2, A.3) working on LAN servers as shown in Figure B.6. The additional fields for the performance matrix with possible entries are listed as follows:

- (1)	RAS Client:	RAS 1.0, RAS 1.1. RAS 2.0

- (2)	RAS Server:	RAS 1.0, RAS 1.1, RAS 2.0

- (3)	LAN Server:	Description

- Details on this test suite can be found in the test design specification RAS20-07-21 01

- 6.3.3  Stress Testing

- In this test suite,  client incoming and outgoing volumes will be exercised at limits defined by the RAS 2.0 system software. After maximal number of connection establishments have been achieved, large volumes data shall be transferred back and forth among all the RAS 2.0 clients and a very high base of at least 20 servers including the RAS 2.0 server. While stressing the system, it will also be determined how regular operations on the RAS 2.0 server and clients are effected and whether desired turnaround times are being maintained. The stress tests will be conducted for a minimum of 16 hours of continuous operation to a maximum of 72 hours of continuos operation and will be conducted once every week. The functional categories for stress testing RAS 2.0 are listed as follows:

- (1)	Initial connection link stress	- GCS1

- (2)	Connectivity stress 	- GCS2

- Within the category GCS1, a maximum of 63 clients will be configured to call into one Windows NT RAS 2.0 server. It is to be noted that all 63 clients will call in and after all 63 connections have been successfully established will carry out a regular network activity for a period of 5 minutes and then disconnect. This process will be carried out for 16 hours at a stretch. Following GCS1 will be the test suite for GCS2. The suite for connectivity stress and the individual stress tests are listed as follows:

- (1)	File System Stress: CCTest

- (2)	Inter Process Communication Stress: GetPipe, Basher

- (3)	MailSlot Stress:  TBD

- (4)	NetBIOS Stress: TBD

- (5) 	RPC Stress: TBD

- After connecting 63 RAS 2.0 clients to a single RAS 2.0 server,  each test suite category will be initiated on each client and will be run against the RAS 2.0 servers and LAN servers(Test topology as in Figure A.8). All test suites shall be run for a minimum of  16 hours once every week and will be fully automated. Anomalous and inconsistent behavior resulting from this automated testing process will be reported in the group test logs and each incident will be reported in the system test incident reports. For further details on this test group design involving the test tools, suites and cases, refer to test design specification RAS20-07-22 01.

- 7.   Item Pass/Fail Criteria

- (1)	The system must meet the requirements as stated in the as stated in the Windows NT Remote Access

- Services Functional Requirements, sections 2 and 3 completely. This implies at a minimum 100%

- backward compatibility with the RAS 1.X software product and additional features pertaining to the

- Windows NT product.

- (2)	The RAS 2.0 system must pass the "Regression Set" with 0% failure rate.

- (3)	The RAS 2.0 system must perform at least twice as fast RAS 1.0 as stated in the Windows NT \

- Remote Access Functional Requirements Specification, section 2.14

- (4)	Given the wide set of test cases, due to physical and time constraints, a "Priority 1 Set"  has been

- provided for and so marked in the test design specifications along the appropriate test cases. The RAS

- 2.0 system must pass the "Priority 1 Set" with 0% failure rate.

- 8.   Suspension Criteria and Resumption Requirements

- 8.1	Suspension Criteria

- The basic entry criteria is that RAS 2.0 components have passed Component Test and Integration Testing and have passed with no Severity 1 or 2 bugs present in the integrated system or individual components. It should be made very clear that issues pertaining to integration testing will not be addressed with this document and currently are a  function of the RAS 2.X development group.

- The suspension criteria are as follows:

- (1)	If  the RAS 2.0 after having passed through Integration/Component testing is found with Severity 1 or 2 bugs or after having uncovered Severity 1 or 2 bugs it is established that an Integration/Component Test suite did not cover that aspect of  the system, system testing activities will be suspended.

- 8.2	Resumption Requirements

- When a new version of the system is transmitted to the test group after a suspension of testing has occurred, a regression test as described in 6.2.2 will be run.

- 9.   Release Criteria

- Each test suite will contain a list designated test cases grouped together as a "Release Set". All interactions of  the release set should have passed with 100% success rate. For details on each release set, please refer to Test Design documents RAS20-07-01 XX to RAS20-07-YY YY.

- 10.   Test Deliverables

- The following documents will be generated by the system test group and will  be delivered to the RAS 2.0 development group:

- Test Documentation:

- System Test Plan

- System Test Design Specifications

- System Test Case Specifications

- System Test Procedure Specifications

- System Test Logs

- System Test Incident Report Log

- System Test Incident Reports

- System Test Summary Reports

- 11.   Testing Tasks

- Create a schedule using Microsoft Project and link in the object in here. The schedule listing should contain at least the following items:

- (1)	Task

- (2)	Predecessor Tasks

- (3) 	Special Skills

- (4)	Responsibility

- (5)	Effort (represented by an appropriate metric)

- (6)	Finish Date

- 12.   Environmental Needs

- 12.1	Hardware

- ( Please add on as appropriate: More TBD )

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 12.2	Software

- ( Please add on as appropriate: More TBD )

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 12.3	Tools

- ( Please add on as appropriate: More TBD )

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- 13.   Schedule

- Please fill in the schedule using Microsoft Project and create an object link in here.

- 14.   Risks and Contingencies

- If the testing schedule is severely impacted by system failures, the engineering manager has agreed to provide for:

- (Please fill in as appropriate)

- If hardware availability impacts the testing schedules, then the testing group and engineering manager have agreed to do the following:

- (Please fill in as appropriate)

- 15.   Approvals

- The names of the reviewers within their respective groups has been listed in no particular order.

- RAS 2.0 GROUP

- JawadK: 	_______________________	_______________

- (Engineering Manager)	(Date)

- Gurdeep:	_______________________	_______________

- (Software Design Engineer)	(Date)

- PerryH:	_______________________	_______________

- (Software Design Engineer)	(Date)

- PatrickA:	_______________________	_______________

- (Program Manager)	(Date)

- StephanS:	_______________________	_______________

- (Software Design Engineer)	(Date)

- MikeSa:		_______________________	_______________

- (Software Design Engineer)	(Date)

- SteveC:		_______________________	_______________

- (Software Design Engineer)	(Date)

- RamC:		_______________________	_______________

- (Software Design Engineer)	(Date)

- TommyD:	_______________________	_______________

- (Software Design Engineer)	(Date)

- DaveHi:		_______________________	_______________

- (Software Design Engineer)	(Date)

- WINDOWS NT GROUP

- RickD:		_______________________	_______________

- (Director NT Test and Performance)	(Date)

- RickTu:		_______________________	_______________

- (Software Design Engineer)	(Date)

- SomaSe:		_______________________	_______________

- (NT Base Test Manager)	(Date)

- PeteO:		_______________________	_______________

- (Software Design Engineer)	(Date)

- QFE

- RobB:		_______________________	_______________

- (LM/OS2 Engineering Lead)	(Date)

- ArtH:		_______________________	_______________

- (Software Test Engineer)	(Date)

- APPENDIX A: Test Lab Utilization Plan

- Figure A.1: RAS 2.0 Server Configurations 1,2, 3, 4, 5, 6, and 7

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.2: RAS 1.1 Server configurations 1,2,3,4,5 and 6

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.3: RAS 1.0 Server configurations 1,2,3,4

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.4: RAS 2.0 Client configurations on LAN

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.5: RAS 1.1 Client configurations on LAN

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.6: RAS 1.0 Client configurations on LAN

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.7: RAS Client configurations off LAN(RAS 2.0, RAS 1.1, RAS 1.0)

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §EMBED MSPowerPoint \s  \* mergeformatµ §

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure A.8: RAS 2.0 Topologies: General Topology

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Note: Specific topologies will be derived from adjusting individual connections from clients to servers, active network protocols and quantity variables P, Q, R, S, L, M, N, and O. ASYNC connections are represented by nodes C1 through C70. Each node represents

- Figure A.9: Connection node representations

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Appendix B:

- Figure B.1: Interoperability layout

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure B.2: RAS Client Server interoperability matrix

- EMBED MSPowerPoint \s  \* mergeformatµ

- §

- Figure B.3: Server Configurations for RAS 1.0, 1.1 and 2.0

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- Figure B.4: Client configurations for RAS 1.0

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- A tables for DOS 3.3 has been shown. Similar tables would be generated for DOS 4.01, DOS 5.0. The total number of client configuration generated would be : DOS3.3(42) + DOS4.01(42) + DOS5.0(42) = 126 client configurations for DOS.

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- Figure B.5: Client configuration for RAS 1.1= Client configurations for RAS 1.0 + 9

- EMBED ExcelWorksheet \s  \* mergeformatµ §

- Figure B.6: LAN Servers and Workstation Set

- EMBED MSPowerPoint \s  \* mergeformatµ §

- Figure B.7: RAS 2.0 and interoperability topologies: Minimal Server Interoperability server set

- EMBED MSPowerPoint \s  \* mergeformatµ §

- B.8: Minimal interoperability general topology 1

- EMBED MSPowerPoint \s  \* mergeformatµ §

- B.9: Minimum interoperability topology 2

- EMBED MSPowerPoint \s  \* mergeformatµ §

- For further details, please refer to the Microsoft LAN Manager Dial-In Server Functional Requirements Document, Revision 0.05, Patrick Awuah, pages 7-8

- Please refer to the Architecural Proposal, LAN Manager Remote Access Services 2.X, Dialin Development Group, Revision .5

- For further details on the functional requirements of the RAS 2.0 products, refer to the Windows NT Remote Access Service FUnctional Requirements, Document Version 1.1, Patrick Awuah, Jawad Khaki and Tom Jones, pages 6-7

- PAGEµ33§

- v € Ž 414141:¤4141:4141ñ$¯

- NW4242424242424242424242424242òµSèè42424242424242424242424242424242424242424242 42	4242t424242-4242424242424242	42424242424242 ÿÿÿ42424242

- 42424242 42424242

- ¼ ]434343-43434343' ÿÿ434343
43434343434343-43434343 ÿÿÿ43434343	43434343434343' ÿÿ434343-43434343 ÿÿÿ43434343	43434343434343» \4343434343' ÿÿ434343-43434343 ÿÿÿ43434343	43434343434343¸ Y4343434343ü434343434343ÿÿ434343- 4343434343

- 43434343 43	434343!43ð4343Y434343	434343!43ð4343Y74343	434343!43ð4343Yn4343	434343!43ð4343Y¥4343	434343!43ð4343YÜ4343	434343!43ð4343Y 43	434343!43ð4343YJ 43	434343!43ð4343Y 43	434343!43ð4343Y¸ 43434343ü4343ÿÿÿ434343434343-  43434343' ÿÿ434343-43434343- 4343434343 ÿÿÿ43434343	43434343434343» \4343µ434343ûÖÿ434343434343¼43434343434343"MS Sans Serif43G0434343- 43434343-  43434343û434343434343¼43434343 "System43434343- 43434343' ÿÿ434343-43434343- 43434343- 4343434343 ÿÿÿ43434343	43434343434343» \4343µ434343ûÖÿ434343434343 43434343434343"MS Sans Serif434434343- 43434343-  43434343- 43434343' ÿÿ434343-43434343- 43434343- 4343434343 ÿÿÿ43434343	43434343434343743\4343434343

- 43434343  4343434324343434343Task #434343§43

- 4444¤444444244Ý444444TASK1444444§444444444444-  44444444- 44444444' ÿÿ444444-44444444- 44444444- 4444444444 ÿÿÿ44444444	44444444444444¸ Y4444444444-  44444444- 44444444' ÿÿ444444-44444444- 44444444- 4444444444 ÿÿÿ44444444	44444444444444» \4444444444-  44444444- 44444444' ÿÿ444444-44444444- 44444444- 4444444444 ÿÿÿ44444444	44444444444444n44\;4444444444

- 44444444  44-4444442:4444444444Number of Hours/Iteration444444'444444

- 44

- 4545

- 45

- 46464646

- 464646	46

- 4747

- 4747

- 48484848

- 4949492:494949491.54949

- 5050505050-  50505050- 50505050' ÿÿ505050-50505050- 50505050- 5050505050 ÿÿÿ50505050	50505050505050¸ Y5050505050-  50505050- 50505050' ÿÿ505050-50505050- 50505050- 5050505050 ÿÿÿ50505050	50505050505050» \5050505050-  50505050- 50505050' ÿÿ505050-50505050- 50505050- 5050505050 ÿÿÿ50505050	50505050505050¥50\r5050505050

- 50505050  50*5050502q5050505050Minimum Iteration Count50'50505050'5050'50

- 51	51

- 5252

- 5252

- 53535353

- 54"54545454

- 555555552q55%555555105555555555-  55555555- 55555555' ÿÿ555555-55555555- 55555555- 5555555555 ÿÿÿ55555555	55555555555555¸ Y5555555555-  55555555- 55555555' ÿÿ555555-55555555- 55555555- 5555555555 ÿÿÿ55555555	55555555555555» \5555555555-  55555555- 55555555' ÿÿ555555-55555555- 55555555- 5555555555 ÿÿÿ55555555	55555555555555Ü55\©5555555555

- 55555555  555555552¨5555

- 565656Manpower count'5656565656#5656

- 56

- 5757575757

- 58	5858582¨58< 58585825858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858¸ Y5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858» \5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858 \à5858585858

- 58585858  585858582ß5858585858Predecesor58

- 5858585858585858

- 58

- 5858582ß58ã585858None58585858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858¸ Y5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858» \5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858J \ 58585858

- 58585858  585858582 58585858Succesor§58585858585858

- 58

- 5858582 ã585858None58585858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858¸ Y5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858» \5858585858-  58585858- 58585858' ÿÿ585858-58585858- 58585858- 5858585858 ÿÿÿ58585858	58585858585858 \N 58585858

- 58585858  585858582M 58

- 585858Miscellaneous58'58585858585858585858585858!5858582M 585858Script Dev: 12Hrs58§5858

- 585858

- 59

- 60606060

- 61

- 62626262

- 6262626262-  62626262- 62626262' ÿÿ626262-62626262- 62626262- 6262626262 ÿÿÿ62626262	62626262626262¸ Y6262626262-  62626262- 62626262' ÿÿ626262-62626262- 62626262- 6262626262 ÿÿÿ62626262	62626262626262» \6262626262-  62626262- 62626262' ÿÿ626262-62626262- 62626262- 6262626262 ÿÿÿ62626262	62626262626262¸ \… 62626262

- 62626262  62§6262622„ 62	626262Total Hrs626262

- 636363

- 6464

- 6464¤6464642„ ë64646427Hrs64646464

- 6464646464-  64646464- 64646464' ÿÿ646464-64646464- 64646464- 6464646464 ÿÿÿ64646464	64646464646464¸ Y6464646464-  64646464- 64646464' ÿÿ646464-64646464- 64646464- 6464646464 ÿÿÿ64646464	64646464646464» \6464646464-  64646464- 64646464' ÿÿ646464-64646464- 64646464- 6464646464 ÿÿÿ64646464	64646464646464¸ Y6464646464

- 64646464 64	646464!64ð64¼ 6464646464	646464!64ð64¼ 646464O	646464!64ð64¼ 646464Y646464ü6464646464646464646464- 64646464ð 6464646464- 64646464' ÿÿ646464-64646464- 64646464 ÿÿÿ64646464	64646464646464¼ ]64646464646464ü646464646464ÿÿ646464- 6464646464

- 64646464 64	646464!64ð6464]64646464	646464!64ð6464]¸ 6464	646464!64ð64´ 64646464	646464!64ð64´ 6464Y646464- 64646464ð 64646464ð 6464646464' ÿÿ6464646464ÿÿÿ64üüüüüüü64ÿÿÿÿÿÿÿÿÿÿÿÿ6464Z¤6464:6464ñ$¯

- ¾]6565656565656565656565656565òµSèè65656565656565656565656565656565656565656565 65	6565x656565-6565656565656565	65656565656565 ÿÿÿ65656565

- 65656565 65656565

- ¼ ]666666-66666666' ÿÿ666666
66666666666666