Specifications and design Documents to be delivered by LeifP's group

NT OS IFI spec (Intelligent Font Interface) - Almost final, need to get agreement with Win3.1 team.  Outstanding issues exist around how much TrueType specific data do we expose thru the interface.

Win-32 GDI spec - there are two parts to this:

- compatible API set.  First draft out for review, just resolved major issue w/type conventions.  Will be getting feedback from ISVs during month of December.

- enhanced API set.  Plan to spec new APIs after getting feedback from ISVs during month of December.  Spec of enhanced list should be completed during January.

NT OS DDI spec - Probably 50% complete.  To be completed during January.

Win-32 User APIs - First draft out for review.  Will update as we get feedback from ISVs.

NT OS Metafile Design Spec - Work on this will start in February with a target completion near the end of February.

NT OS Printing Spec - Second iteration available for review.  UI being prototyped, will be available for review via demo in December.

Winnet Printing API - Will be completed in December.

Issues to resolve

Pepsi Challenge - initial review meeting occurred w/DaveC & PaulMa on Dec. 3rd.  Certain data collected was inconsistent.  Prototype has been fixed, re-collecting data, and preparing presentation of new results.  Follow-on review meeting scheduled for week of Dec. 10th.

GDI enhancements - we've spec'ed the compatible set of API and I expect to be getting a "trickling-in" of input from ISVs.  The Challenge will be to schedule in time to develop this set of enhancements in Product 1.

NLS - Although the lower level components (USER, font drivers) are being designed to support unicode, not much is known about the scope of this problem.  Asmus is planning on educating us as a first step in identifying the set of work required.

Metafiles - there seems to be a lot of people who have an opinion on why the current metafile design in Win-16 is broken.  We won't be able to do serious thinking on this until February due to other high priority work items.  This is a BIG chunk of design work.

IFI interface - Need to close the spec with the Win 3.1 guys.  Current Win 3.1 developers appear to be implementing TrueType specific interface.

Win 3.1 shell - we'll need to be tracking functional changes in the their code.  In particular, network oriented file manager changes, linking and embedding (L&E).

Win-16 support - We will have to adjust our schedules if Win-16 support on MIPS is required in Product 1.